INFORMATION SECURITY RISK ASSESSMENT

Acme Technologies, Inc.  |  Annual Risk Assessment Report

Prepared by: Kunj Patel, GRC Analyst  |  Classification: Confidential  |  Date: March 2026  |  Version: 1.0

1. EXECUTIVE SUMMARY

This Information Security Risk Assessment was conducted for Acme Technologies, Inc., a mid-size SaaS company with approximately 150 employees operating in a hybrid cloud environment. The assessment evaluates risks across critical information assets using the NIST Cybersecurity Framework (CSF) as the guiding methodology, with risk scoring aligned to ISO 27001 risk treatment principles.

The assessment identified 10 risks across five asset categories. Of these, 3 were rated Critical, 4 High, 2 Medium, and 1 Low. Immediate remediation actions are recommended for all Critical and High-rated risks. This document serves as the primary input to Acme's risk treatment plan and should be reviewed quarterly.

2. SCOPE & OBJECTIVES

2.1 Scope

This assessment covers the following assets and environments:

- Cloud infrastructure (AWS, Microsoft Azure)

- Corporate endpoints (laptops, workstations, mobile devices)

- Identity and Access Management (IAM) systems

- Customer data and PII storage systems

- Third-party vendor integrations and APIs

- Internal network and remote access infrastructure

2.2 Objectives

- Identify and document information security risks to Acme Technologies assets

- Evaluate likelihood and impact of identified threats

- Prioritize risks using a standardized scoring methodology

- Recommend risk treatment actions aligned to NIST CSF and SOC 2 requirements

- Assign risk ownership and establish remediation timelines

3. RISK ASSESSMENT METHODOLOGY

3.1 Framework Alignment

This assessment is aligned to the NIST Cybersecurity Framework (CSF) v1.1 core functions: Identify, Protect, Detect, Respond, and Recover. Risk scoring methodology follows a 5x5 likelihood/impact matrix consistent with ISO 27001 Annex A risk treatment guidance.

3.2 Risk Scoring Matrix

| Likelihood / Impact | 1 - Negligible | 2 - Minor | 3 - Moderate | 4 - Major | 5 - Critical |
| --- | --- | --- | --- | --- | --- |
| 5 - Almost Certain | 5 | 10 | 15 | 20 | 25 |
| 4 - Likely | 4 | 8 | 12 | 16 | 20 |
| 3 - Possible | 3 | 6 | 9 | 12 | 15 |
| 2 - Unlikely | 2 | 4 | 6 | 8 | 10 |
| 1 - Rare | 1 | 2 | 3 | 4 | 5 |

3.3 Risk Rating Thresholds

| Score Range | Rating | Required Action |
| --- | --- | --- |
| 15–25 | Critical | Immediate remediation required (< 30 days) |
| 8–14 | High | Remediation required within 60 days |
| 4–7 | Medium | Remediation planned within 90 days |
| 1–3 | Low | Monitor; remediate as resources allow |

4. RISK REGISTER

The following risk register documents all identified risks, their scores, owners, and recommended treatments. Risks are sorted by score from highest to lowest.

| ID | Asset | Threat | Vulnerability | Like-lihood (1-5) | Impact (1-5) | Score | Rating | Risk Owner | Recommendation | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R-01 | Customer PII Database | Ransomware / Data Breach | Unencrypted data at rest; insufficient backup testing | 5 | 5 | 25 | CRITICAL | IT Security Lead | Implement AES-256 encryption at rest; test backups monthly; deploy DLP controls | Open – Due 30 days |
| R-02 | IAM / Active Directory | Privilege Escalation | Excessive admin accounts; no PAM solution in place | 4 | 5 | 20 | CRITICAL | IT Manager | Implement PAM solution; enforce least privilege; conduct quarterly access reviews | Open – Due 30 days |
| R-03 | Remote Access (VPN) | Credential Stuffing / MFA Bypass | MFA not enforced for all remote users | 5 | 4 | 20 | CRITICAL | IT Security Lead | Enforce MFA for 100% of remote access; review VPN logs weekly | Open – Due 30 days |
| R-04 | Employee Endpoints | Malware / Ransomware Infection | Inconsistent EDR deployment; unpatched OS on 20% of fleet | 4 | 4 | 16 | HIGH | Desktop Support Lead | Deploy EDR to 100% of endpoints; enforce monthly patch cycle via Intune | In Progress – Due 60 days |
| R-05 | Cloud Infrastructure (AWS) | Misconfiguration / Data Exposure | S3 buckets lacking public access blocks; no CSPM tooling | 4 | 4 | 16 | HIGH | Cloud Engineer | Enable S3 block public access; deploy CSPM tool; quarterly config reviews | Open – Due 60 days |
| R-06 | Third-Party Vendor APIs | Supply Chain Attack | No vendor security assessments conducted; excessive API permissions | 3 | 4 | 12 | HIGH | Compliance Analyst | Implement vendor risk management program; conduct annual security assessments | Open – Due 60 days |
| R-07 | Email System (M365) | Phishing / Business Email Compromise | No DMARC/DKIM enforcement; limited security awareness training | 4 | 3 | 12 | HIGH | IT Security Lead | Enforce DMARC/DKIM/SPF; conduct quarterly phishing simulations; mandatory SAT | In Progress – Due 60 days |
| R-08 | Network Infrastructure | Lateral Movement / Internal Threat | Flat network; no micro-segmentation between departments | 3 | 3 | 9 | MEDIUM | Network Engineer | Implement VLAN segmentation; deploy internal IDS; review firewall rules quarterly | Planned – Due 90 days |
| R-09 | Security Logging / SIEM | Undetected Intrusion | Incomplete log coverage; no 24/7 alerting for critical events | 3 | 3 | 9 | MEDIUM | IT Security Lead | Expand SIEM log sources; configure critical event alerting; review alert thresholds | Planned – Due 90 days |
| R-10 | Physical Office Access | Unauthorized Physical Access | Visitor log not maintained consistently; tailgating observed | 2 | 2 | 4 | LOW | Facilities Manager | Implement electronic visitor log; conduct physical security awareness training | Monitor |

5. NIST CSF CONTROL GAP ANALYSIS

The following table maps identified risks to NIST CSF core functions and subcategories, identifying current control gaps and recommended improvements.

| Risk ID | NIST CSF Function | Subcategory | Current State | Desired State | Gap |
| --- | --- | --- | --- | --- | --- |
| R-01 | PROTECT (PR) | PR.DS-1: Data-at-rest protection | No encryption enforced on PII database | AES-256 encryption on all data at rest | HIGH GAP |
| R-02 | PROTECT (PR) | PR.AC-4: Access permissions managed | No PAM; excessive admin privileges | PAM solution deployed; least privilege enforced | HIGH GAP |
| R-03 | PROTECT (PR) | PR.AC-7: Users authenticated | MFA not enforced for all remote users | MFA enforced for 100% of remote access | HIGH GAP |
| R-04 | PROTECT (PR) | PR.IP-12: Vulnerability management plan | Inconsistent patching; partial EDR coverage | 100% EDR; monthly patching enforced | MEDIUM GAP |
| R-05 | IDENTIFY (ID) | ID.AM-3: Organizational communication mapped | No CSPM; S3 buckets misconfigured | CSPM deployed; configs reviewed quarterly | MEDIUM GAP |
| R-06 | IDENTIFY (ID) | ID.SC-2: Suppliers assessed | No vendor risk assessments conducted | Annual vendor assessments; TPRM program | MEDIUM GAP |
| R-07 | PROTECT (PR) | PR.AT-1: All users informed and trained | No DMARC; limited security awareness training | DMARC enforced; quarterly SAT for all staff | MEDIUM GAP |
| R-08 | PROTECT (PR) | PR.AC-5: Network integrity protected | Flat network; no segmentation | VLAN segmentation; internal IDS deployed | LOW GAP |
| R-09 | DETECT (DE) | DE.CM-1: Network monitored for events | Incomplete SIEM coverage; no 24/7 alerting | Full SIEM coverage; automated critical alerts | LOW GAP |
| R-10 | PROTECT (PR) | PR.AC-2: Physical access managed | Visitor log inconsistently maintained | Electronic visitor log; physical SAT | LOW GAP |

6. RISK TREATMENT PLAN & RECOMMENDATIONS

Based on the risk register, the following treatment plan prioritizes remediation actions by risk rating. All critical risks require immediate executive attention and resource allocation.

6.1 Immediate Actions (Critical – Within 30 Days)

- R-01: Engage database administrator to implement AES-256 encryption on all PII databases. Establish monthly backup testing schedule and document results for SOC 2 evidence.

- R-02: Procure and deploy a Privileged Access Management (PAM) solution. Conduct an immediate access review to identify and remove excessive admin privileges across all systems.

- R-03: Enforce MFA across 100% of remote access points including VPN, M365, and cloud consoles. Exceptions require documented business justification and CISO approval.

6.2 Short-Term Actions (High – Within 60 Days)

- R-04: Deploy EDR agent to remaining 20% of unprotected endpoints via Intune. Establish enforced monthly patch compliance reporting with exceptions tracked in risk register.

- R-05: Enable S3 Block Public Access organization-wide in AWS. Deploy Cloud Security Posture Management (CSPM) tooling and establish quarterly configuration review process.

- R-06: Develop and implement a Third-Party Risk Management (TPRM) program. Conduct initial security assessments of top 10 vendors by data access level.

- R-07: Enforce DMARC, DKIM, and SPF for all company email domains. Launch mandatory security awareness training and quarterly phishing simulation program.

6.3 Medium-Term Actions (Medium – Within 90 Days)

- R-08: Design and implement network segmentation using VLANs to isolate critical systems. Deploy internal intrusion detection and establish firewall rule review process.

- R-09: Expand SIEM log source coverage to include all critical systems. Configure automated alerting for high-priority events and establish 24/7 on-call escalation procedures.

6.4 Ongoing Monitoring (Low)

- R-10: Implement electronic visitor management system. Add physical security to annual security awareness training curriculum.

7. RISK SUMMARY & SIGN-OFF

| Rating | Count | % of Total |
| --- | --- | --- |
| Critical | 3 | 30% |
| High | 4 | 40% |
| Medium | 2 | 20% |
| Low | 1 | 10% |
| Total | 10 | 100% |

This risk assessment was prepared in accordance with NIST CSF v1.1 and reflects the current security posture of Acme Technologies, Inc. as of the assessment date. Risk owners are responsible for implementing recommended treatments within the specified timelines and reporting status updates to the GRC function monthly.

Next scheduled review: June 2026  |  Assessment prepared by: Kunj Patel, GRC Analyst  |  Approved by: Dunn Smith, CISO